London Lloyd’s Market News Digest
Phased Implementation Plan (for Codex)

Version 1.1 | Date: 25 January 2026

Author & Architect: Poovannan Rajendran

(Updated: v1.1 — repo name + tailored GitHub bootstrap)

# 1. Purpose

This document provides a phase-by-phase implementation plan that an AI coding assistant (Codex) can follow to implement the News Digest system described in the PRD. Each phase ends with a GitHub commit (and optional PR) so progress remains traceable and rollback-friendly.

## 1.1 Guiding principles

Local-first: Ollama is the default AI runtime; cloud AI is optional and capped.

Plugin-first: fetchers/extractors/AI providers/outputs are swappable via a registry + config.

Audit-first: every run and every method attempt is recorded (Postgres + Mongo).

Idempotent by design: safe re-runs using canonical URLs + hashes.

Small, verifiable increments: every phase produces runnable artefacts and tests.

# 2. GitHub Workflow (mandatory per phase)

## 2.1 Repo strategy

Main branch: stable, always runnable.

Feature branches: one branch per phase (phase-01, phase-02, ...).

Merge strategy: squash merge per phase to keep history clean (optional).

## 2.2 Commit convention

# Commit message template

phase-<NN>: <short action>  (e.g., "phase-01: scaffold repo and CLI shell")

# Tag each phase completion

git tag -a v0.<NN>.0 -m "Phase <NN> complete"

git push origin --tags

## 2.3 Definition of Done (DoD) for every phase

Code builds and runs on local Mac (Conda env name: 314).

Unit or smoke tests exist for the phase scope.

README updated with run instructions for that phase.

No secrets committed (.env is gitignored).

A phase completion commit is pushed to GitHub.

# 3. Phase Overview

Phases are ordered to deliver value early (run pipeline → extraction learning → AI → digest → ops hardening).

Phase 00 — Repo bootstrap & scaffolding

Phase 01 — Core CLI + config + models

Phase 02 — Storage layer (Postgres + Mongo) + migrations + smoke tests

Phase 03 — Source ingestion (CSV) + RSS discovery

Phase 04 — Listing discovery + candidate de-duplication

Phase 05 — Fetchers (HTTP) + caching primitives

Phase 06 — Extraction engine (multi-method chain) + audit logging

Phase 07 — crawl4ai integration + learning preferences (domain_method_prefs/stats)

Phase 08 — AI processing (relevance/classify/summary) + caching + budget guards

Phase 09 — Digest renderer (HTML) + persistence + optional email sender

Phase 10 — Observability + drift reporting + run health section

Phase 11 — Ops packaging + scheduling scripts (launchd/cron) + release hygiene

# Phase 00 — Repo bootstrap & scaffolding

## Goal

Create the repository structure and baseline tooling so future phases can plug in quickly.

## Deliverables

Repo folders as per PRD (src/, scripts/, migrations/, output/, logs/, tests/).

.gitignore and .env.example committed.

scripts/scaffold.sh committed and runnable.

Basic README with setup and run placeholders.

## Implementation steps (Codex checklist)

Initialise Git repo; create main branch.

Add folder structure and empty module files (no heavy logic).

Add scaffold.sh and ensure it does not overwrite existing files.

Add ruff/black/pytest config (minimal).

## Tests / validation

Run scaffold.sh in a temp folder and verify structure.

Run `python -c 'import lloyds_digest'` (module import check).

## GitHub actions for this phase

git checkout -b phase-00

git add .

git commit -m "phase-00: bootstrap repo scaffolding"

git push -u origin phase-00

# open PR -> merge to main

# Phase 01 — Core CLI + config + models

## Goal

Provide a working CLI entrypoint and configuration loader; implement core data models used throughout.

## Deliverables

Typer CLI with commands: run --now, run --run-date, flags for caching and outputs (stubs ok).

Config loader (YAML + env vars) and typed models (dataclasses/pydantic).

Model registry skeleton (fetchers/extractors/ai/sinks).

## Implementation steps (Codex checklist)

Implement CLI skeleton with Typer (no business logic yet).

Implement config.py that loads config.yaml + environment overrides.

Create core/models.py with Source, Candidate, FetchResult, ExtractionResult, ArticleRecord, RunMetrics.

Implement registry.py and ensure it can register and retrieve components.

## Tests / validation

CLI help renders without error.

Config load works with defaults and env overrides.

Basic unit tests for parsing CSV topics and config validation.

## GitHub actions for this phase

git checkout -b phase-01

git add .

git commit -m "phase-01: add CLI, config loader, and core models"

git push -u origin phase-01

# Phase 02 — Storage layer + migrations + smoke tests

## Goal

Implement Postgres and Mongo repositories, schema migrations, and connectivity validation.

## Deliverables

migrations/001_init.sql and scripts/db_init_postgres.sh

scripts/db_init_mongo.js for indexes

storage/postgres_repo.py and storage/mongo_repo.py with minimal CRUD for runs, sources, candidates, attempts, articles

scripts/smoke_test_connections.py

## Implementation steps (Codex checklist)

Implement Postgres connection handling (psycopg) and basic repo methods (upsert source, create run, insert candidate, insert attempt, upsert article).

Implement Mongo client wrapper and methods to store discovery snapshots, fetch_cache, attempts_raw, winners, ai_cache.

Create migrations and init scripts; ensure idempotent re-run.

Write smoke tests that ping both DBs and do a tiny round-trip insert/select.

## Tests / validation

Run Postgres locally (docker) and apply migrations successfully.

Run mongosh index script successfully on Atlas DB.

Run smoke_test_connections.py with .env configured.

## GitHub actions for this phase

git checkout -b phase-02

git add .

git commit -m "phase-02: implement storage repos, migrations, and smoke tests"

git push -u origin phase-02

# Phase 03 — CSV ingestion + RSS discovery

## Goal

Load sources.csv, upsert to Postgres, parse RSS/Atom feeds and emit candidates with metadata.

## Deliverables

discovery/rss.py using feedparser

CSV loader that parses topics list and validates enums

Mongo discovery snapshot storage for RSS payloads

Postgres candidates insertion with canonical_url

## Implementation steps (Codex checklist)

Implement csv_loader.py that yields Source objects.

Upsert sources into Postgres and record run_id.

Implement RSSDiscoverer to fetch feeds (httpx) and parse with feedparser.

Emit Candidate(url, title, published_date, source_id, discovery_meta).

Persist discovery snapshot to Mongo + candidate rows to Postgres.

## Tests / validation

Run against one RSS source (e.g., artemis feed) and verify candidates are stored.

Unit test: RSS parsing extracts link/title/date when present.

## GitHub actions for this phase

git checkout -b phase-03

git add .

git commit -m "phase-03: implement CSV ingestion and RSS discovery"

git push -u origin phase-03

# Phase 04 — Listing discovery + candidate de-duplication

## Goal

Discover candidates from listing pages and de-duplicate across RSS/listings in a single run.

## Deliverables

discovery/listing.py with same-domain filtering + heuristics

URL canonicalisation utility

Run-level de-dup logic (canonical_url)

## Implementation steps (Codex checklist)

Implement canonicalise_url() (strip utm params, fragments; normalise).

Implement ListingDiscoverer: fetch listing HTML, extract <a> links, filter, and emit candidates.

Persist listing discovery snapshots to Mongo.

De-duplicate before inserting candidates (or rely on Postgres unique(run_id, canonical_url) with graceful handling).

## Tests / validation

Run with one listing source and confirm candidate inserts and dedup behaviour.

Unit test: canonicalise_url removes utm_* parameters.

## GitHub actions for this phase

git checkout -b phase-04

git add .

git commit -m "phase-04: implement listing discovery and candidate de-duplication"

git push -u origin phase-04

# Phase 05 — Fetchers + caching primitives

## Goal

Add HTTP fetcher with retries/backoff and a Mongo-based fetch cache keyed by (final_url, fetcher).

## Deliverables

fetchers/http.py (httpx + tenacity) with realistic headers

Mongo fetch_cache integration (html_hash, ttl_expires_at)

Flags: --force-refresh to bypass cache

## Implementation steps (Codex checklist)

Implement HttpFetcher.fetch(url) -> FetchResult (status_code, final_url, headers_subset, content_type, raw_html, duration_ms).

Compute html_hash and store in Mongo fetch_cache with TTL metadata.

Cache lookup: if exists and not expired and not forced, return cached raw_html.

Wire fetcher into orchestrator stub to validate end-to-end fetch from candidates list.

## Tests / validation

Smoke run: fetch a known article twice; confirm second run uses cache (log/metric).

Unit test: html_hash stable for same content.

## GitHub actions for this phase

git checkout -b phase-05

git add .

git commit -m "phase-05: add HTTP fetcher with Mongo cache and force-refresh flag"

git push -u origin phase-05

# Phase 06 — Extraction engine + audit logging

## Goal

Implement extraction chain orchestration, heuristic scoring, attempt auditing, and winner persistence (no crawl4ai yet).

## Deliverables

extractors/trafilatura.py, readability.py, bs4_heuristic.py

scoring/heuristics.py and (recommended) scoring/judge.py stub

Persist attempt audit rows (Postgres) + attempts_raw (Mongo)

Winner selection and Postgres articles upsert + Mongo winners

## Implementation steps (Codex checklist)

Implement Extractor interface and three extractors.

Implement heuristic scoring and acceptance thresholds.

Implement (recommended) LLM judge hook (can be no-op initially but wired).

Run method chain for each candidate; stop early on accepted winner.

Persist each attempt in Mongo + Postgres; persist winner payload and article row.

## Tests / validation

Run on a small set of candidates (limit 10) and verify attempts and winners stored.

Unit tests: heuristics classify TOO_SHORT vs ACCEPT based on thresholds.

## GitHub actions for this phase

git checkout -b phase-06

git add .

git commit -m "phase-06: implement multi-method extraction engine with audit logging"

git push -u origin phase-06

# Phase 07 — crawl4ai + method learning preferences

## Goal

Add crawl4ai method into the chain and implement domain learning (prefs/stats) to reuse best methods daily with failover.

## Deliverables

extractors/crawl4ai.py adapter (as a method)

domain_method_stats update + domain_method_prefs promotion/demotion rules

Regression/drift flags (minimal)

## Implementation steps (Codex checklist)

Wrap crawl4ai behind Extractor interface; ensure audit captures crawl4ai metadata.

Implement stats updates per attempt (attempts, successes, median duration).

Implement prefs selection: primary + fallbacks + confidence, anti-flapping rules.

Update orchestrator to pick chain based on prefs.

## Tests / validation

Run two consecutive days (or back-to-back runs): confirm preferred method is reused.

Simulate failures: ensure fallback is used and prefs do not flap immediately.

## GitHub actions for this phase

git checkout -b phase-07

git add .

git commit -m "phase-07: integrate crawl4ai and domain method learning prefs/stats"

git push -u origin phase-07

# Phase 08 — AI processing + caching + budgets

## Goal

Implement local-first AI stages (relevance/classify/summary), AI caching, and cloud fallback guardrails.

## Deliverables

ai/relevance.py, ai/classify.py, ai/summarise.py using Ollama

ai/prompts/* versioned prompt files + prompt_version constant

Mongo ai_cache + Postgres llm_usage tracking

Cloud fallback interface (optional) with ≤5% run budget

## Implementation steps (Codex checklist)

Implement Ollama client wrapper (HTTP).

Implement JSON-only prompts and parsing/validation; retry on invalid JSON.

Implement ai_cache lookup/put keyed by content_hash + prompt_version + model.

Track usage (local/cloud) in Postgres llm_usage and enforce budget.

Wire AI outputs into Postgres articles columns (relevance_score, summary, tags/topics).

## Tests / validation

Run with --llm-mode borderline/always and confirm outputs stored.

Cache test: re-run unchanged article and verify AI cache hit.

## GitHub actions for this phase

git checkout -b phase-08

git add .

git commit -m "phase-08: add local-first AI pipeline with caching and cloud budget guards"

git push -u origin phase-08

# Phase 09 — Digest renderer + email sender

## Goal

Generate the HTML digest file and (optional) send via SMTP. Persist digest metadata in Postgres.

## Deliverables

reporting/digest_renderer.py producing ./output/digest_YYYY-MM-DD.html

reporting/email_sender.py (optional)

Postgres digests table integration

## Implementation steps (Codex checklist)

Implement digest selection rules (min relevance, caps).

Implement grouping by source_type then topic; render cards with score + why_it_matters + summary.

Write output file and persist digest metadata.

If SMTP_ENABLED=true, send HTML email and store delivery status.

## Tests / validation

Open generated HTML in browser and confirm layout and links.

If SMTP enabled, send test email to self.

## GitHub actions for this phase

git checkout -b phase-09

git add .

git commit -m "phase-09: implement HTML digest renderer and optional SMTP email delivery"

git push -u origin phase-09

# Phase 10 — Observability + drift reporting

## Goal

Add run summary metrics, structured logging, and ‘method health’ reporting in digest.

## Deliverables

reporting/metrics.py computing SLO metrics into runs_audit.metrics

JSONL logs per run

Digest section: Method Health (top failing domains, drift flags)

## Implementation steps (Codex checklist)

Compute coverage, runtime, win rates, failure reasons, and store in runs_audit.metrics.

Emit structured logs (json) to stdout and optional file.

Add drift signals based on rolling success rate drop; include in digest (optional section).

## Tests / validation

Verify run summary printed and persisted.

Verify Method Health section appears when failures exist.

## GitHub actions for this phase

git checkout -b phase-10

git add .

git commit -m "phase-10: add observability metrics, structured logging, and drift reporting"

git push -u origin phase-10

# Phase 11 — Ops packaging + scheduling + release hygiene

## Goal

Finalise scripts, launchd scheduling, and documentation to make daily operation simple.

## Deliverables

scripts/run_daily.sh and launchd plist template updated with env and conda activation guidance

README ‘Quickstart’ and ‘Daily Ops’ sections

Version tags and CHANGELOG.md

## Implementation steps (Codex checklist)

Harden scripts with strict modes (set -euo pipefail) and clear PATH handling.

Document launchd installation steps and how to run now for testing.

Add CHANGELOG.md and tag releases per phase.

## Tests / validation

Dry run run_daily.sh from terminal.

Load launchd plist and verify it triggers (RunAtLoad).

## GitHub actions for this phase

git checkout -b phase-11

git add .

git commit -m "phase-11: ops packaging, scheduling templates, and release hygiene"

git push -u origin phase-11

# 4. Codex Implementation Instructions

## 4.1 How to use this plan with Codex

Implement exactly one phase per branch.

Do not start the next phase until the current phase’s tests pass and a PR is merged.

Keep functions small and type-annotated; prefer dataclasses for models.

Use config-driven behaviour; do not hardcode domains or methods.

## 4.2 Checkpoints

After Phase 06: extraction + audit is working end-to-end without AI.

After Phase 08: AI enrichments and caching are working; cloud fallback guarded.

After Phase 09: digest output is produced daily (HTML) and optionally emailed.

After Phase 11: system is operable daily with scheduling and documented runbook.

# Addendum (v1.1) — GitHub Repository Naming and Phase 00 Bootstrap (Tailored)

This addendum updates the implementation plan with a recommended public GitHub repository name, and provides an exact Phase 00 bootstrap sequence tailored to your local workspace path.

## A1. Recommended repository name

Recommended repo name (GitHub-friendly):

Option A (recommended): lloyds-market-news-digest

Option B: lloyds-insurance-news-digest

Option C: london-lloyds-news-digest

Rationale: GitHub repos typically use lowercase with hyphens; it is shorter, easy to type, and reads well in URLs.

## A2. Your local workspace

Base folder: /Users/poovannanrajendran/Documents/GitHub

Conda environment name: 314

## A3. Phase 00 bootstrap — exact command sequence

Use the following commands to create the repo folder locally, initialise Git, and push to your GitHub account (public repository). Replace the repo name if you choose Option B/C.

# 0) Choose repo name

REPO="lloyds-market-news-digest"

# 1) Create local folder

cd /Users/poovannanrajendran/Documents/GitHub

mkdir -p "$REPO"

cd "$REPO"

# 2) Initialise git + main branch

git init

git checkout -b main

# 3) Add baseline files/folders (Phase 00)

mkdir -p src/lloyds_digest/{cli,core,discovery,fetchers,extractors,scoring,ai/prompts,storage,reporting} \

scripts migrations output logs tests docs

touch src/lloyds_digest/__init__.py

printf ".env\noutput/\nlogs/\n.DS_Store\n" > .gitignore

# 4) Add a minimal README

cat > README.md <<'EOF'

# Lloyd’s Market News Digest

Local-first news discovery + extraction + AI scoring + HTML/email digest for London Lloyd’s Market.

## Quickstart (Phase 00)

1. Create a Conda env named `314` with Python 3.14

2. Copy `.env.example` to `.env` and fill values

3. Run: `python -m lloyds_digest.cli.app --help` (added in Phase 01)

EOF

# 5) Add .env.example (safe placeholders)

cat > .env.example <<'EOF'

MONGODB_URI="mongodb+srv://<user>:<pass>@<cluster>/<db>?retryWrites=true&w=majority"

MONGO_DB_NAME="lloyds_digest_raw"

POSTGRES_HOST=localhost

POSTGRES_PORT=5432

POSTGRES_DB=lloyds_digest

POSTGRES_USER=postgres

POSTGRES_PASSWORD=postgres

OUTPUT_DIR=./output

LOG_DIR=./logs

SMTP_ENABLED=false

OLLAMA_HOST=http://localhost:11434

OLLAMA_RELEVANCE_MODEL=qwen3:14b

OLLAMA_SUMMARY_MODEL=qwen2.5-coder:latest

EOF

# 6) First commit (Phase 00)

git add .

git commit -m "phase-00: bootstrap repo scaffolding"

# 7) Create the GitHub repo (public) and set remote

# Option 1 (recommended): GitHub CLI (gh) if installed and authenticated:

# gh repo create poovannanrajendran/$REPO --public --source=. --remote=origin --push

#

# Option 2: Create repo in the GitHub UI, then:

# git remote add origin git@github.com:poovannanrajendran/$REPO.git

# git push -u origin main

## A4. Branching + commit pattern per phase

From Phase 01 onwards, create one branch per phase and push it:

git checkout -b phase-01

# ...implement phase 01...

git add .

git commit -m "phase-01: add CLI, config loader, and core models"

git push -u origin phase-01

# Open PR -> merge to main

## A5. Tagging each phase completion

git checkout main

git pull

git tag -a v0.1.0 -m "Phase 01 complete"

git push origin --tags