London Lloyd’s Market News Digest

Implementation Plan (Scratch Build)

Version 2.1 | Date: 07 February 2026

Author & Architect: Poovannan Rajendran

1. Purpose

This document defines a phase-by-phase plan to build the Lloyd’s Market News Digest from scratch using the current codebase as the target state. It is optimized for incremental delivery, auditability, and local-first operation while keeping cloud AI optional.

2. Guiding Principles

- Local-first by default (Ollama), cloud LLMs optional and budget-capped.

- Plugin-first architecture for fetchers, extractors, AI providers, and output sinks.

- Audit-first persistence: every discovery, fetch, extraction attempt, and AI call recorded.

- Idempotent runs using canonical URLs, hashes, and cache keys.

- Small, verifiable increments with runnable artifacts and tests each phase.

- Security hygiene: secrets in .env only, never committed.

3. Architecture Overview (Target State)

Inputs

- sources.csv (source registry)

- config.yaml (defaults)

- .env (secrets for Postgres, Mongo, SMTP, Ollama)

Core Pipeline

1) Discovery (RSS + listing pages) → Candidates (canonicalized + de-dup)

2) Fetch (HTTP + retries + cache)

3) Extract (multi-method chain with audit logging + method prefs)

4) AI processing (relevance → classify → summarise with cache + usage tracking)

5) Digest render (HTML + optional email)

6) Reporting (method health, run metrics, dashboard)

7) Publishing (public digest + GitHub Pages + LinkedIn artifacts)

Storage Split

- Mongo (raw/unstructured): discovery snapshots, fetch cache, raw attempts, AI cache

- Postgres (processed/relational): sources, candidates, attempts, articles, method stats, digests, LLM usage

Outputs

- HTML digest (internal + public)

- Optional email (SMTP)

- Internal dashboard (output/dashboard/index.html)

- LinkedIn assets (HTML + image + post text)

4. GitHub Workflow (Mandatory per Phase)

- Feature branch per phase: codex/phase-XX

- Squash merge to main (optional but preferred)

- Commit format: phase-XX: <short action>

- Tag each phase: v0.XX.0

5. Definition of Done (DoD) per Phase (Updated)

- Code runs locally in conda env 314.

- Tests or smoke checks added for that phase (pytest or script).

- README updated with phase-specific run steps.

- CHANGELOG updated for visible user-impact changes.

- No secrets committed.

- Phase completion commit pushed.

6. Phase Overview (Updated)

Phase 00 — Repo Bootstrap & Tooling

Goal: Establish repo structure, CI stubs, and developer ergonomics.

Deliverables:

- Folder layout (src/, scripts/, migrations/, output/, logs/, tests/, docs/)

- .gitignore, .env.example, boilerplate config placeholders

- Baseline formatting/testing config (ruff/black/pytest)

Tests/Validation:

- Import check: python -c 'import lloyds_digest'

Phase 01 — Core CLI + Config + Models

Goal: Provide CLI entrypoint and typed core models.

Deliverables:

- Typer CLI with run flags (run-date, max candidates, force refresh)

- Config loader (YAML + env overrides LLOYDS_DIGEST__)

- Core models (Source, Candidate, FetchResult, ExtractionResult, ArticleRecord)

Tests/Validation:

- CLI --help and basic config test

Phase 02 — Storage Layer + Migrations

Goal: Persist raw + processed data for auditability and caching.

Deliverables:

- Postgres repo + migrations (sources, candidates, attempts, articles, digests, llm usage)

- Mongo repo + indexes (discovery, fetch cache, raw attempts, ai cache)

- Connection smoke test script

Tests/Validation:

- Smoke test connections; validate migrations

Phase 03 — Source Ingestion + RSS Discovery

Goal: Load sources and discover candidates from RSS/Atom.

Deliverables:

- sources.csv loader with enums

- RSS parser with snapshotting to Mongo

- Candidate emission with canonicalization

Tests/Validation:

- CSV loader tests, RSS parser tests

Phase 04 — Listing Discovery + De-dup

Goal: Discover from HTML listings and de-duplicate candidates.

Deliverables:

- Listing fetch + link extraction + same-domain filter

- Canonical URL hashing + candidate de-dup

Tests/Validation:

- Listing discovery tests + URL utils tests

Phase 05 — Fetchers + Cache

Goal: Robust HTTP fetch with caching and retries.

Deliverables:

- HTTP fetcher with retry/backoff

- Mongo-based cache keyed by canonical URL + fetcher name

Tests/Validation:

- Fetch cache tests

Phase 06 — Extraction Engine + Audit Logging

Goal: Extract article content with multi-method chain.

Deliverables:

- Extraction engine (trafilatura/readability/bs4/crawl4ai adapter)

- Audit logging to Postgres + raw attempt storage in Mongo

- Heuristics for accept/too-short detection

Tests/Validation:

- Extraction heuristics tests

Phase 07 — Method Learning + Preferences

Goal: Learn best extractor per domain.

Deliverables:

- Domain method stats + preference computation

- Drift detection and cooldown to avoid flapping

Tests/Validation:

- Method preference unit tests

Phase 08 — AI Processing + Cache + Costing

Goal: Relevance, classification, and summarisation with caching.

Deliverables:

- Ollama client + prompt loader

- AI cache with stable cache keys

- LLM usage tracking + cost estimates

Tests/Validation:

- Cache key tests; prompt load tests

Phase 09 — Orchestrator + Filters + Run Metrics

Goal: Wire discovery → fetch → extract → AI → digest items with hygiene filters.

Deliverables:

- run_pipeline orchestrator with phase timing

- Filters: recency, boilerplate stripping, keyword gating, exclude paths

- Run metrics aggregation + structured logging hooks

Tests/Validation:

- E2E sample pipeline test

Phase 10 — Digest Renderer + Email Delivery

Goal: Produce HTML digest with health metrics.

Deliverables:

- Digest renderer (topic + source grouping)

- Method health section

- Optional SMTP sender

Tests/Validation:

- Digest renderer and method health tests

Phase 11 — Observability + Dashboard

Goal: Improve visibility into run quality and drift.

Deliverables:

- JSONL logging utilities

- Run metrics summariser + failure summaries

- Internal HTML dashboard renderer

Tests/Validation:

- Metrics/logging tests

Phase 12 — Publishing + External Artifacts

Goal: Distribute digest and social outputs.

Deliverables:

- Public digest HTML output

- GitHub Pages publish script + index refresh

- LinkedIn HTML + image + post text generation

- LLM comparison renderer (local/ChatGPT/DeepSeek)

Tests/Validation:

- Render-only output smoke checks

Phase 13 — Ops Packaging + Scheduling

Goal: Make daily runs reliable and maintainable.

Deliverables:

- launchd/cron scripts + runbook

- Release hygiene checks + phase timing logger

Tests/Validation:

- Dry-run scheduling scripts

Phase 14 — QA Hardening + Regression Suite

Goal: Stabilize for long-term operation.

Deliverables:

- Expanded fixtures and integration tests

- Performance baselines and retry policy review

- Documentation updates (CODEBASE_GUIDE, README)

Tests/Validation:

- Full test run in CI/local

7. Dependencies by Phase (Summary)

- Core: typer, pydantic, pyyaml

- Storage: psycopg, pymongo

- Discovery: feedparser, httpx

- Fetcher: tenacity

- Extraction: trafilatura, readability-lxml, beautifulsoup4

- AI: ollama client + optional cloud providers

8. Open Decisions

- PDF extraction strategy (pypdf/pdfplumber vs. crawl4ai)

- Full orchestrator scheduling location (local cron vs CI)

- Public vs internal digest styling consolidation